TEST PLAN

Project Name: Cobot Dashboard (RPA UI Dashboard)

Contents

Document Control	3

1.	Purpose	4

2.	Objectives	4

2.1	Scope	4

2.2	References	4

3.	Project Overview	4

4.	Testing Scope	5

5.	Test Strategy	5

6.	Types of Testing	5

7.	Test Environment	7

8.	Test Data Strategy	7

9.	Entry and Exit Criteria	7

10.	Defect Management Process	8

11.	Test Deliverables	8

12.	Risk and Mitigation Plan	9

13.	Test Schedule	9

14.	Entry/Exit Sign-Off	9

Document Control

| S.No. | Name | Role | Signature |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |

Revision History

| Revision | Date of Change | Revision Description |
| --- | --- | --- |
| 1 |  | Draft |

Referenced Documents

| Ref No. | Document ID | Document Title |
| --- | --- | --- |
|  | NA | NA |

Confidentiality

This document contains restricted information pertaining to Adani. The access level for the document is specified above. The addressee should honour this access rights by preventing intentional or accidental access outside the access scope.

Disclaimer

This document is solely for the information of Adani and should not be used, circulated, quoted or otherwise referred to for any other purpose, nor included or referred to in whole or in part in any document without our prior written consent.

## Purpose

The Test Plan Document defines the overall testing strategy, scope, approach, resources, schedule, tools, environments, risks, and deliverables for the project. It acts as the master QA document that guides the testing lifecycle.

## Objectives

- Define testing scope and boundaries.

- Identify testing types and approach.

- Establish entry and exit criteria.

- Allocate roles and responsibilities.

- Define timelines and milestones.

- Ensure quality assurance governance.

### Scope

Modules/features covered and excluded

### References

- BRD

- FRD

- PDD

- User Stories

- Design Documents

- Requirement Traceability Matrix (RTM)

## Project Overview

- Business Background

- Project Objectives

- System Overview

## Testing Scope

In Scope

Features/modules to be tested.

Out of Scope

Items not covered in testing.

Assumptions

Dependencies and assumptions.

Constraints

Time, environment, resource constraints.

## Test Strategy

Testing Approach

- Manual Testing

- Automation Testing

- Hybrid Approach

SDLC Testing Stages

- Unit Testing

- System Testing

- Integration Testing

- SIT

- UAT Support

- Regression Testing

- Production Validation

- Types of Testing

Functional Testing

- Requirement validation

- Workflow validation

Integration Testing

- API Testing

- Third-party integrations

Regression Testing

- Existing functionality validation

UI Testing

- Screen validations

- Responsive behaviour

Database Testing

- Data integrity

- Data validation

Security Testing

- Authentication

- Authorization

- Role-Based Access Control (RBAC)

Performance Testing

- Response time

- Concurrent users

- Throughput

Compatibility Testing

- Browser Testing

- Device Testing

Accessibility Testing

- WCAG considerations

User Acceptance Testing Support

- Test Environment

Environments

- Development

- QA

- SIT

- UAT

- Production

Infrastructure Details

- Application URLs

- Database details

- Test Credentials

- Integration Endpoints

- Test Data Strategy

Test Data Requirements

- Master Data

- Transaction Data

- Edge Case Data

Data Management

- Data Refresh Process

- Data Masking Strategy

- Entry and Exit Criteria

Entry Criteria

Example:

- Approved BRD/FRD available

- Build deployed successfully

- Environment ready

Exit Criteria

Example:

- 100% test cases executed

- No Critical defects open

- UAT sign-off received

- Defect Management Process

Defect Lifecycle

- New

- Assigned

- In Progress

- Fixed

- Retest

- Closed

- Reopened

Severity Levels

- Critical

- High

- Medium

- Low

Priority Levels

- P1

- P2

- P3

- P4

- Test Deliverables

QA Deliverables

- Test Plan

- Test Scenarios

- Test Cases

- RTM

- Defect Log

- Test Execution Report

- Test Summary Report

- Automation Scripts (if applicable)

- Risk and Mitigation Plan

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Requirement Changes | High | Change Management |
| Environment Issues | Medium | Dedicated Support |
| Resource Unavailability | High | Backup Resources |

- Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test Planning |  |  |
| Test Case Creation |  |  |
| SIT Execution |  |  |
| Regression Testing |  |  |
| UAT Support |  |  |

- Entry/Exit Sign-Off

- QA Lead Approval

- Project Manager Approval

- Business Approval

# Test Cases

| Test ID | Module | Scenario | Expected Result |
| --- | --- | --- | --- |
| TC-AUTH-01 | Authentication | Login with valid active user credentials | User is authenticated successfully and redirected to the Home Dashboard. |
| TC-AUTH-02 | Authentication | Login with inactive user account | Access is denied with an appropriate error message. |
| TC-AUTH-03 | Authentication | Login with unregistered email address | Access is denied; user is not allowed into the system. |
| TC-AUTH-04 | Authentication | Attempt to access protected routes without logging in | User is immediately redirected to the SSO Login page. |
| TC-AUTH-05 | Authentication | Access /admin route as a regular 'User' role | Access is blocked; user is redirected to the /home dashboard. |
| TC-AUTH-06 | Authentication | Access /admin route as an 'Admin' role | Admin page loads successfully with all administrative controls. |
| TC-USR-01 | User Management | View registered users list | Table displays all users with their Email, Name, Role, and Active Status. |
| TC-USR-02 | User Management | Add a new user with valid details | User is added to the database and appears in the table. |
| TC-USR-03 | User Management | Add a user with an already registered email | System prevents creation and shows 'User already registered' error. |
| TC-USR-04 | User Management | Update user role (e.g., User to Admin) | Role is updated immediately; user gains/loses admin privileges. |
| TC-USR-05 | User Management | Deactivate an active user | User status changes to inactive; they can no longer log in. |
| TC-USR-06 | User Management | Delete a user | User is permanently removed from the system list and DB. |
| TC-BOTM-01 | Bot Management | Create a new Bot with all mandatory fields | Bot is created successfully and appears in the dashboard. |
| TC-BOTM-02 | Bot Management | Create a Bot leaving use_case_no blank | System auto-generates the next sequential Use Case Number. |
| TC-BOTM-03 | Bot Management | Create a Bot with an existing use_case_name | System throws an error preventing duplicate use cases. |
| TC-BOTM-04 | Bot Management | Edit an existing Bot's details | Updates reflect immediately across all dashboards. |
| TC-BOTM-05 | Bot Management | Delete a Bot | Bot is removed from the system and all statistical calculations. |
| TC-BOTM-06 | Bot Management | Add a new SPOC | SPOC is saved and immediately available in the SPOC dropdowns. |
| TC-REP-01 | Reports | Click 'Export Bots' button | An Excel file is downloaded containing formatted bot data. |
| TC-REP-02 | Reports | Click 'Download PPT' button | System triggers PPT script and successfully downloads the report. |
| TC-REP-03 | Reports | View File Logs table | Displays history of RPA log files processed. |
| TC-REP-04 | Reports | View Audit Logs | Table accurately shows CREATE, UPDATE, and DELETE actions. |
| TC-DB-01 | Dashboards | View Landing Page Metrics | KPI cards show accurate aggregations based on DB data. |
| TC-DB-02 | Dashboards | Navigate to Department Dashboard | Filters metrics specifically for that department. |
| TC-DB-03 | Dashboards | Search functionality on Bot List | Filters the bot list dynamically. |
| TC-DB-04 | Dashboards | Verify FTE/Hours Saved Calculations | Accurately reflect data from the bot run logs. |
| TC-BOTD-01 | Bot Details | Navigate to Bot Details | Page loads all specific configurations. |
| TC-BOTD-02 | Bot Details | View Run History | Table displays the most recent execution logs. |
| TC-BOTD-03 | Bot Details | Verify 'Run Status Today' metric | Accurately displays 'Success', 'Failed', or 'Not Run'. |
| TC-BKG-01 | Background Jobs | Scheduled Weekly Report | System automatically sends email on Friday at 17:00 IST. |
| TC-BKG-02 | Background Jobs | Missing Data Check Job | System runs daily at 11:00 IST and flags missing RPA logs. |
| TC-BKG-03 | Background Jobs | New Bot Creation Notification | Triggers an email notification to Admin users. |